=========== 14/11, Sprint 2 ===============

Team members present:

* Từ Khai Hoài
* Nguyễn Đình Quốc
* Thái Võ Đức Trọng
* Lâm Hiền Toàn
* Nguyễn Việt Hùng

Status reports:

* Từ Khai Hoài
  + Completed tasks
    - Learn Vue router
    - Design and set up frontend routes
  + To-do Tasks
    - Implement navigation bar
  + Issues/Obstacles: None
* Nguyễn Đình Quốc
  + Completed tasks
    - Learn FastAPI
    - Explore the Firebase database.
    - Set up git branches
  + To-do Tasks
    - Designing NoSQL database based on the query-driven mode
    - Set up the file and folder structure of the backend side
  + Issues/Obstacles
    - Database requirements (queries from the frontend)
* Thái Võ Đức Trọng
  + Completed tasks
    - Design user interfaces of main flow
  + To-do Tasks
    - Set up basic design system in TailwindCSS
    - Create Sign up page
* Lâm Hiền Toàn
  + Completed tasks
    - Learn how to use TailwindCSS
  + To-do Tasks
    - Create Search Bar component
    - Create Comment component
    - Create Sort menu
    - Create Question form
    - Create Comment form
    - Create Sign-up form
    - Create Login form
* Nguyễn Việt Hùng
  + Completed tasks
    - Learn FastAPI
    - Backend, database design
  + To-do Tasks
    - Class, object design
    - Class, object implementation
  + Issues/Obstacles
    - Some difficulty in learning FastAPI
    - Some embarrassing with Python due to the familiarity with C++/C#/Java

=========== 23/11, Sprint 2 ===============

Team members present:

* Từ Khai Hoài
* Nguyễn Đình Quốc
* Thái Võ Đức Trọng
* Lâm Hiền Toàn
* Nguyễn Việt Hùng

Status reports:

* Từ Khai Hoài
  + Completed tasks
    - Finishing implementing the navigation bar component
  + To-do Tasks
    - Implement the basic layout for page home/search/question details
    - Implement the sidebar
  + Issues/Obstacles
    - Some of the inner components of the navigation bar are not the same as the Figma design
* Nguyễn Đình Quốc
  + Completed tasks
    - Design the system’s NoSQL database based on the given requirements (queries) from the frontend.
    - Set up the file and folder structure
  + To-do Tasks
    - Modeling data based on the database design
    - Implement in advance all posible endpoints associated with the question that may occur.
    - Implement the endpoints related to the authentication process
  + Issues/Obstacles
    - Some endpoints may involve specific parameters from the frontend so it’s difficult to implement in advance.
    - Database requirement is keeping changed, affecting the process data modeling since having to refine the database design.
* Thái Võ Đức Trọng
  + Completed tasks
    - Set up basic design system in TailwindCSS
    - Create Sign up page
  + To-do Tasks
    - Create Tag component
    - Create Question card layout component
    - Design User Profile screen
* Lâm Hiền Toàn
  + Completed tasks
    - Create components: search bar, comment, sort menu
    - Create forms: question, comment, sign-up
  + To-do Tasks
    - Create Login form
* Nguyễn Việt Hùng
  + Completed tasks
    - Class design, implementation
    - Create a local server to host the web
  + To-do Tasks
    - Converting JSON to object
    - Implementing user function
  + Issues/Obstacles
    - The strangeness with Python in List and dictionary